TICKET 7: ENTRY ARCHITECTURE DESIGN - EXECUTIVE SUMMARY

Status: ✅ APPROVED & LOCKED

Date: 2026-01-25

Decision Authority: Architecture design complete, implementation authorized

CORE DECISIONS (IMMUTABLE)

Entry Model

4 Entry Types (MVP): Task, Note, Checklist, Record

Shared Fields: id, type, list_id, title, body, timestamps

Type-Specific Fields:

Tasks: completed, due_date, calm_priority

Checklists: completed, due_date (no priority)

Notes: (no additional fields)

Records: amount, unit, category

Architecture Choice

✅ Option D: Incremental Single Table

Start with tasks → entries migration

Add type column (TEXT NOT NULL DEFAULT 'task')

Add new type-specific columns as types are implemented

Single source of truth, simple queries, low migration risk

Key Architectural Decisions

Lists contain mixed entry types (not type-specific)

Completion is type-specific (Task + Checklist only)

Priority applies to Tasks only (not universal)

Due dates on Tasks + Checklists (not Notes/Records)

Overview shows scheduled entries (Tasks + Checklists with dates)

Records = generic numeric logging (replaces "Expenses" concept)

Checklist = lightweight checkbox (not nested sub-lists)

MIGRATION APPROACH (PHASED)

Phase 1: Foundation (Ticket 8A) ← YOU ARE HERE

Rename tasks → entries

Add type column (all rows = 'task')

No behavior changes

Validates architecture with existing data

Phase 2: Notes (Ticket 8B)

First new entry type

Uses existing columns (title, body)

Mixed lists proven

Phase 3: Checklists (Ticket 8C)

Reuses completion + due_date fields

Validates field sharing across types

Phase 4: Records (Ticket 8D)

First schema expansion (add amount, unit, category)

Validates incremental column addition

Phase 5: Polish (Ticket 8E)

Optimization, documentation, cleanup

RISK MITIGATION

Primary Risks Addressed

Migration safety: Phased approach, rollback at each step

Data integrity: Soft deletes, backups, type validation in code

Schema bloat: Limited to 4 types MVP, evaluate after

User confusion: Clear type distinction, calm UX principles maintained

Rollback Strategy

Ticket 8A: Rename back, drop type column (15 min)

Tickets 8B-8C: Delete new type rows, revert code (30 min)

Ticket 8D: Drop new columns, delete records (1 hour)

Nuclear: Recreate tasks table from entries WHERE type='task' (2-4 hours)

UI/UX IMPLICATIONS

Screen Behaviors (Post-Migration)

ListsScreen: Mixed entries (different icons per type)

TasksScreen: Filter to type='task' only

OverviewScreen: Filter to scheduled entries (task + checklist with dates)

RecordsScreen: Filter to type='record'

Preserved Principles

Calm, no pressure, no gamification

Entry-aware language (from Ticket 6G)

Offline-first, local storage

Android-first design

SUCCESS CRITERIA

Technical:

✅ Incremental migration (no big-bang)

✅ Rollback possible at each phase

✅ Existing tasks never broken

✅ Type safety in code

User Experience:

✅ Mixed lists intuitive

✅ Entry types feel distinct

✅ No confusion about capabilities

✅ Calm tone preserved

Development:

✅ Entry model clear to developers

✅ Adding types straightforward

✅ CRUD operations consistent

✅ Bugs isolated per type

TICKET 8A SCOPE (CURRENT)

What Changes:

Database: tasks → entries, add type column

Code: Table name updates, add type filtering

Types: Add Entry interface, keep Task compatibility

What Doesn't Change:

UI (identical behavior)

Features (no new capabilities)

User experience (transparent migration)

Success = App works exactly as before, but on new Entry foundation.

REFERENCE MATERIALS

Full Design: Ticket 7 artifact (comprehensive)

Migration Details: Section 5 (step-by-step)

Risk Registry: Section 9 (all risks documented)

Future Roadmap: Section 10 (tickets 8B-8E planned)

This summary is sufficient to resume implementation even if full Ticket 7 context is lost.